📊 Sales Analytics Project — Jira-Based Delivery Summary

Project Overview

This project represents a structured sales analytics delivery executed using Jira as a work management platform. The goal was to simulate how a real analytics team plans, tracks, and delivers analytical outcomes using an industry-aligned workflow.

The project was managed using a team-managed Kanban setup, reflecting continuous analytics delivery rather than sprint-based development.

Project Structure & Organization

Space & Project Setup

- Space Name: DA Project Team

- Project Type: Jira Software (Team-managed)

- Delivery Model: Kanban

- Board: Automatically generated Kanban board with lifecycle stages

The team-managed configuration enables flexibility, fast setup, and autonomous workflow control—commonly used by analytics and BI teams.

Work Hierarchy

Epic

Sales Analytics Project

- Represents the overall business initiative

- Groups all analytical efforts under a single objective

Tasks (Major Deliverables)

- Build sales performance analytics for management reporting

- Validate and understand the sales dataset

Tasks represent high-level analytical deliverables contributing directly to the Epic.

Stories (Granular Analytical Work)

- Define business KPIs for sales analytics

- Perform data aggregation and analytical transformations

- Generate business insights from sales data

- Prepare analytics outputs for stakeholder reporting

Stories represent discrete, value-driven analytical activities executed as part of the overall delivery.

Workflow & Board Design

The Kanban board reflects the natural progression of analytical work:

- To Do: Planned analytical activities

- In Progress: Active analysis and development

- Testing: Validation and review of outputs

- Done: Completed and approved deliverables

This workflow supports continuous delivery and transparency across the project lifecycle.

Tracking & Visibility

Jira dashboards provide real-time visibility into:

- Work distribution across statuses

- Epic-level progress tracking

- Work type breakdown (Epics, Tasks, Stories)

- Team workload and completion metrics

These views help monitor progress, identify bottlenecks, and ensure balanced execution.

Key Outcomes

- Established a realistic analytics project structure using Jira

- Demonstrated hierarchical organization of analytical work

- Implemented continuous delivery using a Kanban workflow

- Achieved clear traceability from business initiative to execution

- Maintained end-to-end visibility across planning, execution, and completion

Conclusion

This project demonstrates how analytics initiatives can be effectively planned and executed using Jira’s team-managed Kanban model. By structuring work into Epics, Tasks, and Stories, and tracking progress on a unified board, the project reflects a practical, real-world approach to analytics delivery and operational management.